srcSEP3D

# Updated Development and Verification Plan

Three Dimensional SEP Transport in the Heliosphere with Parker and Focused Transport Equations

Revision 2 Development and Test Baseline

16 September 2026

Prepared from the supplied AMPS core  srcSEP  srcSEP3D  SWCME  and srcEarth source archives

# Document Purpose and Decision

This plan replaces the assumption that srcSEP3D has completed the first four implementation steps. The audit found useful architecture and test scaffolding, but the production application still contains the retired axisymmetric mover, a placeholder wedge domain, incomplete shared-library integration, and no complete SWMF background snapshot contract. Development must therefore begin with a short re-baseline phase before new three-dimensional transport physics is added.

The recommended approach is a controlled reconstruction inside the existing srcSEP3D application. The repository layout, Stage-1 harness, shared numerical kernels, and SWCME model are retained. The active production driver, coupling adapter, background ownership, and mover shell are replaced. The srcEarth SWMF implementation is used as an initialization and field-access reference, but its file-scope state and ordering-dependent hooks are not copied.

| Decision area | Updated decision | Reason |
| --- | --- | --- |
| Application strategy | Retain srcSEP3D and reconstruct its production seam | Preserves the useful plan, tests, shared kernels, and AMPS integration while removing prototype constraints |
| One dimensional model | Keep srcSEP field line only | The 1-D and 3-D applications remain complementary and independently testable |
| Background authority | Parker provider or SWMF AWSoM provider | SWCME supplies shock state and source parameters rather than the complete ambient background |
| Turbulence authority | Prescribed turbulence or SWMF AWSoM wave state | Scattering must use a named, validated turbulence source with no silent fallback |
| Shock authority | SWCME | One shared shock implementation supplies both srcSEP and srcSEP3D |
| Coupling architecture | Typed lifecycle and immutable snapshots | Prevents particles from mixing fields from different coupling epochs |

## Document Control

| Item | Value |
| --- | --- |
| Document | srcSEP3D Updated Development and Verification Plan |
| Revision | 2.0 |
| Status | Recommended implementation baseline |
| Primary scope | Three-dimensional SEP ion and energetic-electron transport in the heliosphere |
| Production solvers | Parker transport and focused transport |
| Active backgrounds | Analytic Parker spiral and coupled SWMF AWSoM |
| Shared shock model | SWCME |

# Contents

1 Current State and Required Rebaseline

2 Model Scope and Physical Boundaries

3 Target Software Architecture

4 SWMF Coupling and Snapshot Contract

5 Updated Development Sequence

6 Verification and Validation Strategy

7 Tests Without an AMPS Link

8 Tests Linked with AMPS and SWMF

9 Cross Model and Observational Validation

10 Automation Evidence and Release Control

11 Risks and Open Decisions

12 Completion Criteria

Appendix A Background Snapshot Fields

Appendix B Work Package Summary

# 1 Current State and Required Rebaseline

## 1 Current Implementation Findings

The current source tree should not be described as complete through Step 4. The standalone Stage-1 suite is useful, but it does not compile the production application. Several statements in the source comments and migration manifest therefore describe an intended state rather than the state that the production build would exercise.

| Area | Observed state | Required correction |
| --- | --- | --- |
| Production source | SEP3D.cpp still defines the retired axisymmetric mover and legacy global energy sampler | Remove the file from production or replace it with the new runtime implementation |
| AMPS driver | main_lib.cpp retains the narrow wedge, fixed resolution, Maxwellian prepopulation, and placeholder sampling | Replace it with thin AMPS entry points that delegate to SEP3D Runtime |
| Mover return codes | The local enum values do not match the AMPS constants and one extension collides with an AMPS code | Use adapter-owned translations and compile-time assertions against pic.h |
| Stage-1 tests | The no-AMPS suite passes but does not build production objects | Add a production compile and link gate under the full AMPS build |
| Shared kernels | sep_util.a can be built but srcSEP still compiles local copies of the same utilities | Make both applications link the one archive and reject duplicate objects |
| SWCME relocation | Files were copied byte-for-byte but includes and tests are not fully integrated from the new location | Complete the shared library, compatibility shims, and working test entry point in one accepted state |
| Coupled background | No complete 3-D snapshot owner exists | Introduce an immutable snapshot with validity, units, time, ownership, and generation metadata |

## 2 Rebaseline Rule

No new transport mover should be merged until the re-baseline gate passes. This prevents new physics from being developed on top of ambiguous production sources or duplicated numerical kernels.

The production library compiles and links under the full AMPS configuration.

The retired mover and obsolete sampler are absent from the production symbol table.

srcSEP and srcSEP3D link the same sep_util archive without compiling duplicate utility objects.

SWCME builds once from src/models/swcme and both applications consume that build.

Mover return codes are translated at the AMPS adapter boundary and verified with static assertions.

Every current Step 1 through Step 4 acceptance claim has an executable test or is marked incomplete.

## 3 Lessons from the Geospace SWMF Model

The geospace model demonstrates the correct division between shared physics and a thin SWMF adapter. It also documents why initialization order matters: model mode and sampling layouts must be configured before AMPS allocates mesh data, while movers and callbacks must be registered only after the mesh and PIC infrastructure exist. srcSEP3D should preserve this two-phase intent through an explicit lifecycle rather than through loosely related static flags.

| Geospace pattern | Use in srcSEP3D | Required improvement |
| --- | --- | --- |
| Pre mesh initialization | Configure species, mesh policy, storage layout, and requested fields before buffer allocation | Use a typed Configuration object supplied by the host rather than parsing an input file inside the coupled library |
| Post mesh initialization | Register movers, sources, sampling, and output after PIC initialization | Make the transition legal only from MeshReady state |
| PIC CPLR field access | Use the established SWMF data path | Confine offsets and interpolation details to the SWMF adapter |
| First coupling gate | Do not advance particles before coupled data arrive | Require the full SEP field set and a common epoch, not only magnetic field and velocity offsets |
| Shared standalone physics | Run the same movers in Parker and SWMF modes | Do not duplicate transport equations in the coupling bridge |
| Static cadence variables | Do not adopt | Store cadence and restart state in Runtime and serialize it |

# 2 Model Scope and Physical Boundaries

## 1 Production Scope

A true three-dimensional Cartesian AMPS domain extending from the inner heliospheric boundary to Earth or Mars orbital distance.

A Parker transport solver for nearly isotropic distributions.

A focused transport solver that advances position, momentum, and pitch-angle cosine.

Analytic Parker-spiral and time-dependent SWMF AWSoM ambient backgrounds through the same provider contract.

Pitch-angle scattering and diffusion coefficients derived from prescribed or SWMF Alfvén turbulence.

Shock geometry and injection parameters supplied by the shared SWCME model.

Virtual-spacecraft, cell, shell, spectrum, anisotropy, and shock-source diagnostics.

Deterministic restart, configuration fingerprints, and reproducible stochastic streams.

## 2 Separation from srcSEP

srcSEP remains the field-line application with the three approved production movers Parker  focused transport using Dμμ  and focused transport using mean free path. It retains the self-consistent one-dimensional Alfvén turbulence option. srcSEP3D shares numerical kernels and physical parameterizations but does not attach particles to a field-line segment. Its particles sample the local three-dimensional state at their current mesh location.

| Capability | srcSEP | srcSEP3D |
| --- | --- | --- |
| Particle geometry | One-dimensional coordinate on a selected three-dimensional field line | Three-dimensional position on the AMPS mesh |
| Magnetic connectivity | Fixed to a selected field line during a run | Changes continuously as particles move and the coupled field evolves |
| Parallel scattering | Production | Production |
| Perpendicular transport | Outside the production mover set | Reserved initially and enabled after the parallel release baseline |
| Self-consistent turbulence | Available in one dimension | Future extension unless a mesh-based wave-energy closure is implemented |
| Primary validation | Analytic one-dimensional and field-line event cases | Reduction to srcSEP plus genuinely three-dimensional multi-spacecraft cases |

## 3 Release Boundaries

The first validated release implements parallel diffusion and pitch-angle scattering with perpendicular diffusion and drift velocities set exactly to zero. The provider interfaces and random-number purpose tags may reserve these extensions, but their names must be rejected until implementation and validation are complete. This prevents an inert placeholder from being mistaken for active physics.

# 3 Target Software Architecture

## 1 Layering

| Layer | Primary content | Dependencies | Rule |
| --- | --- | --- | --- |
| L0 Core | Types, units, RNG keys, transport kernels, mesh laws, test registry | C++ standard library | Must not include pic.h or mpi.h |
| L1 Physics providers | Parker background, turbulence models, coefficient registry, shock adapter | L0 and shared sep_util or SWCME APIs | Must not access AMPS global state |
| L2 AMPS adapters | Mesh storage, particle buffer bridge, PIC CPLR interpolation, MPI reductions | L0 L1 AMPS MPI | Contains every translation between typed model state and AMPS storage |
| L3 Application | Runtime lifecycle, main_lib entry points, CLI configuration, orchestration | All lower layers | Contains no transport equation implementation |

## 2 Runtime and Front Ends

One SEP3D Runtime owns configuration, provider selection, snapshots, counters, sources, sampling, and restart state. The standalone and coupled entry points call the same Runtime methods. Only the background acquisition differs.

StandaloneAdapter to SEP3D Runtime to transport providers and SWCME

SWMFAdapter to SEP3D Runtime to the same transport providers and SWCME

## 3 Required Ownership Rules

Runtime is the only owner allowed to publish a new active snapshot.

The SWMF adapter is the only code allowed to read SWMF offsets and coupling flags.

The SWCME service is the only code allowed to prepare or replace shock state.

Movers receive read-only snapshot views and never call a background prepare function.

Sampling receives the same snapshot identifier used by the mover step.

Configuration is immutable after storage layout and mesh creation begin.

## 4 Source Authority Map

| Quantity | Standalone authority | Coupled authority | Fallback policy |
| --- | --- | --- | --- |
| Magnetic field | Analytic Parker provider | SWMF AWSoM | No fallback after run start |
| Solar wind velocity and density | Analytic solar-wind provider | SWMF AWSoM | Missing values invalidate the sample |
| Velocity divergence and gradient | Analytic provider or verified differentiation | Received from SWMF or derived by the adapter under one declared method | No substitution with zero |
| Alfvén turbulence | Prescribed spectrum or declared analytic wave model | SWMF AWSoM wave variables | Missing waves invalidate scattering unless ballistic policy was explicitly selected |
| Shock surface and parameters | SWCME | SWCME synchronized to coupled time | No implicit shock |
| Particle source spectrum | Shared srcSEP kernel | Shared srcSEP kernel with SWCME source record | Reject inconsistent species or units |

# 4 SWMF Coupling and Snapshot Contract

## 1 Lifecycle

| State | Allowed operation | Transition requirement |
| --- | --- | --- |
| Created | Construct Runtime | No model state exists |
| Configured | Resolve providers and storage layout | Validated immutable configuration |
| MeshReady | Bind AMPS storage and interpolation | Mesh and sampling buffers allocated with the requested layout |
| WaitingForSnapshot | Receive or evaluate background | All adapters initialized |
| SnapshotReady | Publish a complete immutable snapshot | Collective completeness and epoch checks pass |
| Running | Advance particles and sample products | A read-only snapshot is pinned for the complete step |
| Checkpointing | Serialize particles, Runtime, RNG, and snapshot metadata | No particle step is active |
| Finalized | Flush output and release resources | All ranks agree on termination |

## 2 Two Phase Initialization

Before mesh creation, validate configuration, select providers, declare every requested cell field and sampling buffer, set domain and resolution policy, and register any storage-size callbacks.

Build the mesh and allocate AMPS cell data using the frozen layout.

After PIC initialization, bind field offsets, register mover and source callbacks, initialize particle weights and time-step policies, and transition to WaitingForSnapshot.

For a standalone Parker run, evaluate and publish snapshot zero. For a coupled run, wait collectively until the first complete SWMF and SWCME state is available.

## 3 Snapshot Publication

A coupled receive first populates a candidate snapshot. Validation checks units, finite values, source epochs, coordinate frame, field completeness, ownership, and generation counters. MPI ranks then agree collectively on success. Only after the collective check does Runtime atomically publish the candidate as the active snapshot. A failed candidate leaves the previous snapshot unchanged and returns a status that the host can report or act upon.

Particle steps pin one snapshot identifier for their entire duration.

Current and next snapshots may be retained for declared linear time interpolation.

Interpolation is permitted only when both snapshots share layout, units, frame, and provider identities.

Extrapolation beyond the declared validity interval is rejected unless a named policy explicitly allows it.

No NaN, nonfinite divergence, or missing wave intensity may be silently replaced with zero.

## 4 Restart Contract

A restart records the configuration fingerprint, lifecycle state, active and queued snapshot identifiers, coupling time, particle state, keyed RNG counters, source counters, sampling accumulators, output sequence numbers, and SWCME prepared-state identity. Restart is rejected before mutation when the executable configuration or field layout is incompatible.

# 5 Updated Development Sequence

The sequence below supersedes the claim that the project is complete through Step 4. Each phase has an executable exit gate. A later phase may develop on a branch, but it cannot be accepted until every earlier gate passes.

## Phase R0 Rebaseline the Production Tree

Objective  Establish one compile-clean source of truth before adding physics.

Implementation actions

Remove the obsolete SEP3D.cpp implementation from the production source list or replace it with the new Runtime implementation.

Move any retained prototype code under an explicitly excluded legacy directory.

Correct the mover return-code boundary and add static assertions in the AMPS adapter.

Add a production compile and link target that builds main_lib and every production object.

Update the README and migration manifest so completion claims match executable evidence.

Exit criteria

The production library builds with strict warnings.

No retired mover symbol is present.

Stage-1 and production smoke tests pass.

## Phase R1 Complete Shared Kernel and SWCME Integration

Objective  Make shared numerical and shock physics single-source.

Implementation actions

Build sep_util once and link it from srcSEP and srcSEP3D.

Remove duplicate utility objects from both application makefiles.

Build SWCME once from src/models/swcme.

Provide temporary compatibility forwarding headers for srcSEP and define their removal date.

Restore a working SWCME test runner from the relocated directory.

Exit criteria

Archive symbol inspection finds one definition of each shared kernel.

srcSEP tests remain unchanged and pass.

SWCME common 1-D and 3-D tests pass from the new path.

## Phase R2 Implement Runtime and Lifecycle

Objective  Replace ordering-dependent global initialization with explicit state transitions.

Implementation actions

Implement immutable RunConfiguration3D and its physics fingerprint.

Implement Runtime state transitions and typed status returns.

Create standalone and SWMF adapters with identical Runtime calls.

Move cadence, output sequence, and restartable counters out of static locals.

Make invalid ordering fail before allocating or mutating model state.

Exit criteria

Lifecycle unit tests cover every legal and illegal transition.

The coupled entry points do not parse process arguments or AMPS_PARAM.in.

A minimal Parker snapshot reaches SnapshotReady without AMPS.

## Phase M Mesh and Storage

Objective  Build the Sun to Earth or Mars AMR domain and declare stable cell storage.

Implementation actions

Implement domain presets and the radial plus optional tube refinement law.

Retain the standalone octree emulator and startup memory estimate.

Register background and sampling offsets before mesh cell buffers are allocated.

Implement deterministic global cell identity and owner-only filling.

Add refinement-boundary gradient tests before relying on differenced derivatives.

Exit criteria

Standalone and AMPS leaf counts and level histograms agree.

Neighboring blocks satisfy the AMR balance rule.

The reference configuration stays within its declared memory budget.

## Phase B Background Providers and Snapshots

Objective  Provide complete and validated ambient states through one contract.

Implementation actions

Implement the analytic Parker provider first, including magnetic field, flow, density, divergence, gradients, focusing quantities, and time validity.

Implement BackgroundSnapshotBuilder independently of AMPS storage.

Implement the SWMF AWSoM adapter for field mapping, unit conversion, frame declaration, ownership, and epoch checks.

Add current and next buffering only after frozen-snapshot behavior passes.

Make EvaluateBatch preserve per-sample status instead of replacing failed samples with plausible values.

Exit criteria

Analytic Parker identities and derivative convergence tests pass.

Candidate snapshot failure is atomic.

Frozen Parker and frozen SWMF snapshots use the same Runtime path.

## Phase T Turbulence and Scattering Inputs

Objective  Make scattering authority explicit and validate every conversion.

Implementation actions

Define TurbulenceProvider separately from BackgroundProvider.

Implement prescribed Kolmogorov or other selected analytic spectrum for standalone tests.

Map the AWSoM forward and backward wave variables with explicit units and sign conventions.

Reuse srcSEP coefficient kernels for Dμμ  mean free path  and parallel diffusion conversions.

Reserve self-consistent three-dimensional turbulence until a mesh wave-energy equation and conservation tests exist.

Exit criteria

Coefficient round trips pass over the supported species and energy range.

The same local state gives the same coefficients in srcSEP and srcSEP3D.

Missing turbulence fails or enters explicitly selected ballistic mode.

## Phase P Transport Cores

Objective  Implement and validate the AMPS-independent Parker and focused transport steps.

Implementation actions

Implement the tensor Parker stochastic step with the complete Ito drift.

Implement the focused transport split step with bounded pitch angle and declared stochastic scheme.

Use named time-step limits for cell crossing  diffusion  focusing  cooling  field variation  shock crossing  and snapshot boundaries.

Use keyed random streams independent of particle ordering  MPI ownership  and optional future physics streams.

Keep perpendicular diffusion and drifts exactly zero until their own release gates are passed.

Exit criteria

Analytic moment  characteristic  boundary  and scattering tests pass.

Parker and focused solvers agree in the strong-scattering limit.

Fixed-seed results are bitwise reproducible across supported thread counts.

## Phase A AMPS Mover and Source Adapters

Objective  Connect validated transport cores to AMPS without duplicating physics.

Implementation actions

Implement particle-buffer translation and one validating dispatch adapter.

Register exactly the intended three-dimensional production movers.

Implement inner  outer  invalid-background  and shock-crossing boundary outcomes.

Connect SWCME shock state to the shared injection-spectrum kernel.

Record a particle ledger for injected  active  escaped  absorbed  and failed states.

Exit criteria

AMPS return codes and particle-list bookkeeping pass linked tests.

The particle ledger closes exactly per species and time step.

A shock source record is identical between the 1-D and 3-D adapters for the same input state.

## Phase O Sampling Output and Restart

Objective  Produce traceable products without modifying model state.

Implementation actions

Implement cell moments  virtual spacecraft  spectra  anisotropy  field-line projections  and shock diagnostics.

Use transactional output with staging files and atomic publication.

Write unit-bearing variable names and a manifest containing configuration  code version  snapshot IDs  and artifact hashes.

Serialize all restart-critical Runtime and stochastic state.

Exit criteria

Sampling is read-only and reproducible.

All outputs pass an independent schema parser.

Interrupted and uninterrupted runs agree at the final checkpoint.

## Phase V Integration and Scientific Validation

Objective  Demonstrate numerical correctness and the intended physical advantage over the field-line model.

Implementation actions

Run matched 1-D and 3-D reductions before interpreting event results.

Complete resolution  time-step  particle-number  and stochastic convergence studies.

Validate frozen and time-dependent coupled backgrounds.

Run multi-spacecraft event cases only after analytic and cross-model gates pass.

Promote perpendicular diffusion or drifts only through separate implementation and validation plans.

Exit criteria

All release-gate cases pass with archived evidence.

No diagnostic case is used as a release claim.

The release manifest links every product to its inputs and configuration fingerprint.

# 6 Verification and Validation Strategy

## 1 Test Classes

| Class | Link requirement | Purpose | Execution frequency |
| --- | --- | --- | --- |
| Standalone unit and manufactured tests | No AMPS or MPI link | Equations providers configuration mesh laws serialization | Every commit |
| Production compile tests | Full AMPS headers and libraries | Catch stale source symbols offsets and return-code mismatches | Every commit in the AMPS tree |
| Linked integration tests | AMPS and MPI | Mesh storage movers sources sampling conservation | Pull request and nightly |
| SWMF coupling tests | AMPS SWMF coupler or deterministic receiver fixture | Lifecycle field mapping completeness epoch and ownership | Nightly |
| Cross-model validation | srcSEP and srcSEP3D executables | One-dimensional reduction and shared source identity | Weekly and release |
| Observational validation | Complete applications and reviewed datasets | End-to-end scientific performance | Release campaign |

## 2 Evidence Levels

Release gate means a failed case blocks the release.

Diagnostic means the case characterizes a known limitation or future capability and cannot be cited as a passed validation.

Extended means the case is too expensive for routine execution but must be run for a formal release.

Negative control means a deliberately corrupted implementation or input must fail, proving that the test is sensitive to the targeted defect.

## 3 Common Test Record

Every test record contains the case identifier  physics purpose  executable and command  complete input fingerprint  code revision  compiler and build flags  rank and thread count  campaign seed  acceptance values  measured values  status  wall time  output hashes  and links to plots or logs. Stochastic tests also record ensemble size and the statistical test used.

# 7 Tests Without an AMPS Link

These tests compile from L0 and L1 sources only. The link command must contain no AMPS archive and no MPI library. Undefined references to PIC  MPI  or application globals are therefore test failures.

## 1 Build Configuration and Architecture

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| HARN3D01 | Discovery and selection | List tests run one test one group and all tests | Stable ordering and correct exit status |
| HARN3D02 | Evidence writers | Run one passing failing and skipped fixture | JSON and JUnit records preserve status and measurements |
| ARCH3D01 | Layer guard | Scan core and provider sources for forbidden includes and symbols | No pic.h mpi.h PIC namespace or MPI symbol |
| ARCH3D02 | Single shared kernels | Inspect planned object manifests and archive members | No srcSEP utility is compiled into an application archive twice |
| CFG3D01 | CLI normalization | Compare name value and name equals value forms and repeated options | Resolved configurations are identical and last value wins |
| CFG3D02 | Provider authority | Request conflicting background turbulence and shock authorities | Rejected before initialization with the conflicting names |
| CFG3D03 | Fingerprint | Vary each physics-relevant option and each output-only option | Physics changes alter the fingerprint formatting changes do not |
| CFG3D04 | Reserved features | Request perpendicular diffusion drifts external script and self-consistent 3-D turbulence | Stable reserved-feature diagnostic until each feature is activated |

## 2 Mesh and Geometry

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| MSH3D01 | Resolution bounds | Evaluate one million deterministic positions including axes and boundaries | Finite positive resolution within configured floor and background limits |
| MSH3D02 | Radial closed forms | Test surface value transition radius and radial octave behavior | Relative error below 1e-12 |
| MSH3D03 | Tube centreline | Evaluate analytic Parker centreline over radius and polarity | Distance below 1e-9 times radius |
| MSH3D04 | Tube distance convergence | Compare fast and exact distance as offset shrinks | Observed order at least 1.9 |
| MSH3D05 | Shoulder and balance | Build level map with valid and deliberately narrow shoulders | Neighbor jump at most one negative control is detected |
| MSH3D06 | Rotation invariance | Rotate points and tube longitude together | Resolution invariant to 1e-12 relative |
| MSH3D07 | Octree budget | Compare closed estimate with emulator across five configurations | Declared tolerance met and memory report is reproducible |
| MSH3D08 | Mars and Earth presets | Generate both domains with no tube and one tube | Preset bounds inner boundary and outer coverage are exact |

## 3 Background and Snapshot Tests

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| BGP3D01 | Divergence-free Parker field | Fourth-order derivative at deterministic points over axes and polarities | Median normalized divergence below 1e-8 and maximum below 1e-6 |
| BGP3D02 | Parker component laws | Check radial scaling and azimuthal to radial component ratio | Relative error below 1e-12 |
| BGP3D03 | Field-line tangency | Trace analytic Parker field lines | Angle with local field below 1e-8 rad |
| BGP3D04 | Focusing length | Compare analytic and converged numerical derivative | Relative error below 1e-7 |
| BGP3D05 | Velocity derivatives | Radial wind with analytic divergence and gradient | Relative error below 1e-10 |
| BGP3D06 | Polar limits | Approach rotation axis to 1e-12 rad | Finite values and correct sin theta behavior |
| SNAP3D01 | Completeness | Omit each required field in turn | Candidate rejected with missing field name active snapshot unchanged |
| SNAP3D02 | Finite value policy | Inject NaN and infinity into every field | No replacement value is invented |
| SNAP3D03 | Unit conversion | Use SI and documented coupling units for the same state | Published SI snapshots are bitwise or round-off equivalent |
| SNAP3D04 | Epoch consistency | Mix fields from two source times | Rejected before publication |
| SNAP3D05 | Atomic publication | Fail validation after populating most fields | Previous snapshot identifier and values remain unchanged |
| SNAP3D06 | Time interpolation | Interpolate two analytic linear snapshots | Exact values inside interval extrapolation rejected |
| SNAP3D07 | Batch status | Mix valid and invalid sample locations | Per-sample status preserved and output for failed samples remains unchanged |
| SNAP3D08 | Coordinate frame | Supply mismatched frame metadata | Rejected unless an explicit tested transformation is selected |

## 4 Turbulence Shock and Coefficients

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| TUR3D01 | Prescribed spectrum normalization | Integrate the spectrum over its declared wave-number range | Energy equals configured wave energy within quadrature tolerance |
| TUR3D02 | AWSoM wave mapping | Map forward and backward wave test records under both magnetic polarities | Direction units and energies match the coupling specification |
| TUR3D03 | Resonance bounds | Probe proton and electron resonances below inside and above the spectrum range | Declared reject or extension policy is applied exactly |
| TUR3D04 | Missing turbulence policy | Clear one wave component and validity flag | Scattering fails unless ballistic mode is explicit |
| SHK3D01 | SWCME common interface | Evaluate the same shock state through direct SWCME and srcSEP3D adapter | All common fields agree exactly |
| SHK3D02 | Shock normal and speed | Analytic spherical shock at multiple times | Normal unit length and crossing time within analytic tolerance |
| SHK3D03 | Prepared-state ownership | Attempt stale duplicate and mismatched preparations | Typed rejection and unchanged active shock state |
| SHK3D04 | Source normalization | Integrate injected macroparticle weights over the shock surface | Physical source rate closes within statistical tolerance |
| COEF3D01 | Coefficient conversions | Round trip Dμμ mean free path and parallel diffusion over six decades | Relative error below 1e-12 |
| COEF3D02 | Shared srcSEP kernels | Call the same kernel through both application adapters | Bitwise result at matched local state |
| COEF3D03 | Tensor assembly | Random field directions with zero perpendicular diffusion | Only the parallel projection remains within 1e-14 relative |
| COEF3D04 | Ito drift | Compare analytic and numerical divergence of the diffusion tensor | Observed order at least 1.9 |
| COEF3D05 | Invalid coefficient status | Trigger missing negative and nonfinite coefficients | No finite clamp typed status propagated |

## 5 Parker and Focused Transport Cores

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| PRK3D01 | Parallel diffusion moments | Uniform field zero flow constant parallel diffusion | Parallel variance equals two kappa times time within three sigma and transverse variance is zero |
| PRK3D02 | Advection | Constant flow and zero diffusion | Position follows the exact characteristic to round-off |
| PRK3D03 | Orientation invariance | Repeat diffusion for twenty random field directions | Projected moments agree within statistical tolerance |
| PRK3D04 | Nonuniform diffusion equilibrium | Periodic slab with spatially varying parallel diffusion | Uniform density remains uniform within one percent sign-flipped control fails |
| PRK3D05 | Adiabatic cooling | Spherical constant-speed wind | Momentum follows analytic characteristic and converges at expected order |
| PRK3D06 | First passage | Constant drift and diffusion to an absorbing plane | Mean and variance match inverse Gaussian reference within three sigma |
| PRK3D07 | Radial PDE comparison | Radial field and power-law diffusion | Profile L1 difference below three percent at three times |
| PRK3D08 | Named substep limits | Make each time-step restriction binding | Reported limiter is exact and underflow is not clamped |
| FTE3D01 | Ballistic streaming | Uniform field and zero scattering | Straight-line streaming and constant pitch angle to round-off |
| FTE3D02 | Magnetic focusing | Analytic converging and diverging fields | Magnetic-moment invariant and mirror location meet tolerance |
| FTE3D03 | Pitch-angle eigenmodes | Dμμ proportional to one minus μ squared | Legendre decay rates within two percent for modes one through six |
| FTE3D04 | Pitch boundaries | Strong scattering near both pitch-angle limits | No probability leakage and no artificial central depletion |
| FTE3D05 | Momentum characteristic | Expanding flow with full focused coefficients | Particle and pitch-averaged rates match analytic results |
| FTE3D06 | Strong scattering reduction | Small mean free path compared with system scale | Focused and Parker displacement variance agree within five percent |
| FTE3D07 | Zero perpendicular identity | Run reserved hooks with all perpendicular values exactly zero | Bitwise identity with the parallel-only reference |
| RNG3D01 | Thread reproducibility | Fixed seed with one two four and eight threads | Bitwise particle and diagnostic records |
| RNG3D02 | Order independence | Shuffle particle iteration order | Particle-keyed histories are unchanged |
| RNG3D03 | Purpose isolation | Enable an inert future random stream | Existing parallel and pitch streams are unchanged |

# 8 Tests Linked with AMPS and SWMF

## 1 Production Build and Lifecycle

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| BLDL3D01 | Production compilation | Compile every production source including main_lib and adapters | No stale declarations undefined symbols or warnings promoted to errors |
| BLDL3D02 | Retired symbol exclusion | Inspect objects and source manifest | No axisymmetric mover old sampler or obsolete acceleration symbol |
| BLDL3D03 | AMPS return-code mapping | Compile static assertions against pic.h and execute adapter fixtures | Every AMPS result maps to one distinct model status |
| LIFE3D01 | Legal lifecycle | Drive Created through Finalized | Each transition succeeds once and records the expected state |
| LIFE3D02 | Illegal lifecycle | Call mesh binding stepping or checkpointing out of order | Rejected without partial mutation |
| LIFE3D03 | Pre-mesh layout | Allocate sampling buffers after configuration | Offsets and sizes match the frozen layout |
| LIFE3D04 | No internal parsing | Invoke coupled library from a fixture with no AMPS_PARAM.in | Configuration supplied by the host is sufficient |

## 2 SWMF Coupling

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| CPL3D01 | First receive gate | Call time step before and after the first complete receive | No particle advancement before SnapshotReady |
| CPL3D02 | Required field offsets | Remove B velocity density divergence gradient or wave fields one at a time | Collective readiness is false and names the missing field |
| CPL3D03 | Collective completeness | Make one MPI rank report an invalid candidate | No rank publishes the snapshot |
| CPL3D04 | Owner and ghost handling | Populate owner cells and exchange or interpolate boundary values | Every physical cell has exactly one authority and interpolation is continuous |
| CPL3D05 | Unit and frame mapping | Compare SWMF fixture values with direct PIC CPLR access | Snapshot values match the documented conversion |
| CPL3D06 | Epoch and generation | Mix old wave data with new plasma data | Rejected as an incoherent snapshot |
| CPL3D07 | Atomic replacement | Fail a later receive while particles use the current snapshot | Pinned snapshot remains valid and unchanged |
| CPL3D08 | Time interpolation | Use two linearly evolving analytic SWMF fixtures | Values and source time are exact within the validity interval |
| CPL3D09 | Cadence restart | Checkpoint between coupling callbacks and resume | Next accepted coupling and output times match uninterrupted execution |
| CPL3D10 | Shock synchronization | Advance SWCME and background on different proposed times | Publication waits for declared synchronization or rejects the candidate |
| CPL3D11 | Fault propagation | Inject nonfinite divergence and missing wave intensity | No zero substitution status reaches the host |
| CPL3D12 | Parker and SWMF path identity | Feed analytic Parker values through the SWMF fixture | Mover input records are equivalent within conversion round-off |

## 3 Native AMPS Integration

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| NAT3D01 | Mesh parity | Build the same configuration with emulator and AMPS | Leaf count and level histogram agree exactly |
| NAT3D02 | Stored field parity | Compare cell values with direct provider evaluation | Analytic values agree to round-off and carry the same validity |
| NAT3D03 | Refinement derivatives | Evaluate gradients across coarse-fine boundaries | Interior error below one percent and declared boundary metric below threshold |
| NAT3D04 | Block crossing | Move particles through many blocks and refinement changes | Continuous trajectories and valid particle-list placement |
| NAT3D05 | Particle ledger | Run injection absorption escape invalid and active outcomes | Exact integer closure by species and step |
| NAT3D06 | Sampling isolation | Enable and disable each sampler | Particle trajectories and weights are unchanged |
| NAT3D07 | Output schema | Read every CSV and Tecplot product with an independent parser | Unit-bearing schema and declared dimensions are exact |
| NAT3D08 | Shock crossing | Analytic expanding shock and controlled particles | First intersection time within one substep and no duplicate injection |

## 4 MPI Restart and Performance

| ID | Purpose | Setup | Acceptance |
| --- | --- | --- | --- |
| MPI3D01 | Rank reproducibility | Run one two four eight and sixty-four ranks | Declared deterministic products are bitwise identical |
| MPI3D02 | Reduction stability | Change reduction tree and decomposition | Integer ledgers exact and floating products use the documented reproducible reduction |
| MPI3D03 | Load balance | Strongly refined tube plus nonuniform particles | Maximum to mean rank work below the declared bound |
| RST3D01 | Exact restart | Checkpoint at N and compare with uninterrupted 2N run | Particle RNG snapshot source and sampling state are bitwise identical |
| RST3D02 | Fingerprint rejection | Change one physics option before restart | Rejected before state mutation with both fingerprints |
| RST3D03 | Snapshot compatibility | Restart with missing or incompatible coupled generation | Waits for or rejects the snapshot according to the declared policy |
| PERF3D01 | Memory budget | Reference Earth and Mars meshes | Measured allocation no greater than declared budget plus allocator tolerance |
| PERF3D02 | Mover throughput | Fixed particle and mesh benchmark | Regression threshold based on an archived baseline |
| PERF3D03 | Coupling overhead | Measure receive validation and publication separately | No per-particle prepare call and overhead reported per snapshot |

# 9 Cross Model and Observational Validation

## 1 Cross Model Cases

| ID | Configuration | Comparison | Acceptance role |
| --- | --- | --- | --- |
| XM3D01 | Analytic Parker background one selected field line zero perpendicular diffusion matched source and parallel diffusion | srcSEP Parker mover and srcSEP3D Parker mover projected onto the same line | Release gate intensity profiles within ten percent after resolution convergence |
| XM3D02 | Matched focused transport with the same Dμμ kernel and source | Onset peak fluence and first two anisotropy moments | Release gate onset within one output interval and peak within fifteen percent |
| XM3D03 | Strong scattering limit | srcSEP focused srcSEP3D focused and srcSEP3D Parker | Release gate ensemble moments satisfy the declared diffusion-limit tolerance |
| XM3D04 | SWCME source in one-dimensional radial and three-dimensional spherical limits | Source records and transported spectra | Release gate source identity exact and spectra within fifteen percent |
| XM3D05 | Analytic Parker state sent through both standalone and coupled adapters | Mover input records and outputs | Release gate adapter difference limited to documented conversion round-off |
| XM3D06 | Manufactured three-dimensional diffusion problem | Independent conservative finite-volume reference | Extended release case L1 difference below five percent |
| XM3D07 | Longitude-displaced source and observer | Zero perpendicular case then enabled future perpendicular model | Diagnostic until perpendicular diffusion is implemented then becomes a release gate |

## 2 Numerical Convergence

Every cross-model result must be preceded by a convergence record. The record varies mesh level  tube refinement  particle count  time-step tolerances  output cadence  and stochastic ensemble size independently. The selected production configuration must lie in the converged regime or carry a quantified numerical uncertainty. Agreement obtained only at one resolution is not accepted as validation.

## 3 Observational Cases

| ID | Event and data | Primary purpose | Role |
| --- | --- | --- | --- |
| OV3D01 | 2013 April 11 using the reviewed ACE EPAM GOES 13 EPEAD and SOHO ERNE inputs already prepared for srcSEP | Matched 1-D and 3-D connected-event baseline | Release gate after XM3D cases pass |
| OV3D02 | 2020 May 29 using PSP EPI Hi and STEREO A LET | Radial and longitudinal structure with evolving connectivity | Release gate for the coupled three-dimensional model |
| OV3D03 | 2014 January 6 with PAMELA and available heliospheric observations | Behind-the-limb connection sensitivity | Diagnostic while perpendicular diffusion is zero |
| OV3D04 | September 2017 multi-spacecraft SEP interval | Time-dependent shock connectivity and longitudinal spread | Extended coupled case |
| OV3D05 | Selected near-relativistic electron event with multi-spacecraft coverage | Electron scattering resonance range and transport timing | Diagnostic until event and turbulence range are frozen |

## 4 Observation Evidence Rules

Each dataset is archived with source  instrument  product  cadence  energy-channel definition  retrieval date  preprocessing script  and checksum.

Plots identify the observation source and the model quantity being compared.

Model tuning parameters are separated from evaluation metrics. A case used for tuning is not presented as an independent validation.

Time shifts  background substitutions  and unavailable channels are recorded explicitly in the case manifest.

The comparison reports onset  time to maximum  peak intensity  fluence  spectrum  anisotropy where available  and longitudinal or radial gradients.

# 10 Automation Evidence and Release Control

## 1 Execution Schedule

| Trigger | Required tests | Target wall time |
| --- | --- | --- |
| Every commit | Architecture configuration deterministic unit tests strict-warning L0 and L1 builds | Less than five minutes |
| Every AMPS pull request | Commit suite plus production compile lifecycle native smoke and SWCME common tests | Less than twenty minutes |
| Nightly | All standalone tests sanitizers linked NAT and CPL cases on eight ranks exact restart | Less than three hours |
| Weekly | Cross-model XM3D01 through XM3D05 sixty-four-rank reproducibility performance trend | Less than twenty-four hours |
| Release | Complete analytic linked cross-model extended and observational campaign | No fixed limit evidence must be complete |

## 2 Runner Requirements

Support list  single test  repeated test  group  all routine  all extended  and resume modes.

Print live case status and forward relevant AMPS output.

At completion list every failed  errored  skipped and incomplete case with its log path.

Separate serial-only cases from MPI cases and reject an incompatible launch before execution.

Write a machine-readable summary and a human-readable report from the same result records.

Never treat a missing executable  missing reference  timeout or parser failure as a physics failure.

## 3 Release Evidence

| Artifact | Required content |
| --- | --- |
| Run manifest | Code revision configuration fingerprint build flags compiler rank and thread counts seed provider identities snapshot IDs |
| Test summary | Status measurements tolerances wall time and log path for every selected test |
| Convergence report | Mesh time-step particle-number and ensemble-size studies with selected production point |
| Data provenance | Dataset location source citation preprocessing and checksums |
| Plots | Unit-bearing axes case identifier model configuration observation source and uncertainty where available |
| Hashes | Inputs executable primary outputs plots and reports |

## 4 Failure Classification

| Status | Meaning | Release effect |
| --- | --- | --- |
| PASS | All required measurements satisfy the declared acceptance criteria | May proceed |
| FAIL | The test executed correctly and a physics or numerical criterion was not met | Blocks the relevant gate |
| ERROR | Build launch parser file or runtime infrastructure prevented evaluation | Blocks the relevant gate and is not counted as a physics result |
| SKIP | An explicitly reserved feature or unavailable optional dataset was not run | Allowed only when the plan marks the case diagnostic or reserved |
| INCOMPLETE | The run ended without sufficient evidence | Blocks the relevant gate |

# 11 Risks and Open Decisions

## 1 Technical Risks

| Risk | Consequence | Control |
| --- | --- | --- |
| Incorrect diffusion drift | Plausible but systematically migrating density | Uniform-density negative-control test and independent tensor-divergence comparison |
| Mixed coupling epochs | Mover combines magnetic flow and turbulence states that never coexisted | Immutable snapshots generation checks and collective publication |
| Silent missing-field fallback | Cooling or scattering disappears without an explicit failure | Per-field validity and no zero substitution |
| Copied geospace initialization globals | Restart and repeated initialization depend on call order | Typed Runtime lifecycle and serialized counters |
| SWCME treated as ambient background | Shock and solar-wind authority become ambiguous | Separate Background Turbulence and Shock provider interfaces |
| Refinement-boundary derivative error | Spurious focusing or diffusion drift near the most refined regions | Analytic Parker derivatives and linked coarse-fine tests |
| Duplicate shared kernels | One-dimensional and three-dimensional models silently diverge | Single archive symbol inspection and cross-model bitwise coefficient tests |
| Stochastic non-reproducibility | MPI decomposition changes scientific results | Particle-keyed counter RNG and reproducible reductions |
| Premature perpendicular diffusion | Event fitting hides errors in the parallel model | Reserved names remain rejected until separate gates pass |
| Electron resonance outside wave range | Finite but physically unsupported scattering | Explicit resonance-range policy and electron-specific tests |

## 2 Decisions Required Before Coupled Physics

| Decision | Recommended baseline | Reason to record now |
| --- | --- | --- |
| SWMF field list and units | Freeze a versioned coupling record including wave variables and derivative provenance | Storage layout and validation depend on it |
| Coordinate frame | Use one named heliocentric frame and include it in every snapshot | Parker SWMF SWCME and spacecraft locations must agree |
| Divergence source | Prefer a coupled authoritative value when defined otherwise one tested derivative method | Cooling is sensitive to inconsistent divergence |
| AWSoM wave interpretation | Document mapping from coupled variables to forward and backward turbulence energies | Pitch-angle scattering depends on polarity and propagation direction |
| Snapshot interpolation | Linear interpolation only between coherent validated snapshots | Time dependence must not mix source generations |
| First release mover set | Parker3D and focused3D only | Event-driven mean-free-path mover requires its own 3-D boundary design |
| Perpendicular diffusion schedule | After the parallel release baseline | The zero-perpendicular reduction is needed for srcSEP comparison |
| Electron validation event | Select after confirming instrument coverage and turbulence resonance range | Avoids building acceptance around an unsuitable event |

# 12 Completion Criteria

srcSEP3D is ready for a scientific release only when all criteria below are satisfied. Completing source files or work packages without the corresponding evidence does not close the plan.

The production build contains no prototype mover  wedge-domain dependency  duplicate shared kernel  or stale SWCME path.

The Parker and focused cores pass all standalone analytic and manufactured tests.

The full coupled snapshot is validated  collectively published  immutable during a step  and restartable.

Parker and SWMF backgrounds drive the same Runtime and mover code paths.

Scattering coefficients have a traceable turbulence authority and no silent numerical fallback.

SWCME source state is shared with srcSEP and common source records are identical.

Particle conservation  deterministic restart  MPI reproducibility and output-schema tests pass.

The 3-D zero-perpendicular reduction agrees with srcSEP within declared convergence tolerances.

At least one connected and one connectivity-sensitive observational case are completed with reviewed data provenance.

The release evidence package contains manifests  hashes  logs  convergence records  plots and failure classifications.

## Recommended First Implementation Milestone

The first milestone should stop at a frozen analytic Parker background with one validated transport core and no SWMF link. Its purpose is to prove that the reconstructed production tree  provider contract  mesh  snapshot  transport core and AMPS adapter form one executable path. The next milestone adds the deterministic SWMF receiver fixture. Live coupling should follow only after the fixture passes every CPL3D test.

# Appendix A Background Snapshot Fields

| Field | Units | Validity and provenance requirement |
| --- | --- | --- |
| Snapshot identifier | Dimensionless | Monotonic within one run and serialized in restart |
| Source time and validity interval | Seconds | Finite ordered interval tied to the coupling clock |
| Coordinate frame | Named frame | Must match positions and shock geometry |
| Magnetic field | Tesla | Finite vector and nonzero magnitude where transport requires a field direction |
| Bulk velocity | Meters per second | Finite vector from the same source epoch |
| Density | Per cubic meter or kilograms per cubic meter with type tag | Positive with explicit number or mass-density convention |
| Pressure or temperature | Pascal or kelvin with type tag | Required only by selected coefficient or source providers |
| Velocity divergence | Per second | Received or derived provenance recorded never silently set to zero |
| Velocity gradient | Per second | Component ordering and differentiation method recorded |
| Magnetic gradients | Tesla per meter | Analytic or derived provenance and validity recorded |
| Forward wave state | Versioned coupling units converted to SI | Propagation convention relative to the magnetic field recorded |
| Backward wave state | Versioned coupling units converted to SI | Propagation convention relative to the magnetic field recorded |
| Cell validity mask | Bit field | Identifies every missing nonfinite or out-of-domain quantity |
| Provider identity | String and version | Parker or SWMF plus turbulence and derivative methods |
| Generation and ownership | Integers | Detects stale records and duplicate authority |

## Shock Snapshot Fields

| Field | Requirement |
| --- | --- |
| Shock state identifier and time | Synchronized with or explicitly interpolated to the ambient snapshot time |
| Surface representation | Closed or bounded geometry with validated topology and orientation |
| Position and normal | Common coordinate frame unit normal deterministic side convention |
| Shock speed | Defined in the selected frame with sign convention |
| Upstream and downstream states | Units and sampling positions recorded |
| Compression and obliquity | Finite values with physical-range checks |
| Injection parameters | Species spectrum normalization efficiency and source-area weighting |
| Validity and prepared-state identity | Stale or mismatched configurations are rejected without mutation |

# Appendix B Work Package Summary

| Work package | Principal deliverable | Acceptance gate | Relative effort |
| --- | --- | --- | --- |
| WP R0 | Compile-clean production tree and truthful manifests | BLDL3D01 through BLDL3D03 | Small |
| WP R1 | Single sep_util and SWCME builds | srcSEP regression plus SWCME common suite | Small |
| WP R2 | Runtime immutable configuration and lifecycle | LIFE3D01 through LIFE3D04 | Medium |
| WP M | Domain refinement law emulator and AMPS storage | MSH3D and NAT3D01 | Medium |
| WP B | Parker provider snapshot builder and SWMF adapter | BGP3D SNAP3D and CPL3D | Large |
| WP T | Turbulence providers and shared coefficients | TUR3D and COEF3D | Medium |
| WP P1 | Parker transport core | PRK3D suite | Large |
| WP P2 | Focused transport core | FTE3D suite | Large |
| WP A | AMPS movers boundaries and SWCME source | NAT3D04 NAT3D05 and SHK3D | Large |
| WP O | Sampling transactional output and restart | NAT3D06 NAT3D07 and RST3D | Medium |
| WP V1 | Cross-model validation | XM3D01 through XM3D06 | Large |
| WP V2 | Observational campaign | OV3D release cases and evidence package | Large |

## Critical Path

The critical path is WP R0  WP R1  WP R2  WP M  WP B  WP T  WP P1  WP P2  WP A  WP O  WP V1  and WP V2. The SWMF adapter may be developed in parallel with the Parker provider only after the snapshot contract is frozen. Observational case preparation may proceed earlier, but event calculations cannot substitute for the analytic  coupled and cross-model gates.